## Slide 1
Azure Arc For SQL Server
DBA pilot, SQL Server 2016 ESUs, demo value, and The Factory
Hybrid SQL management control plane for on-premises and multicloud servers
Focus: pilot onboarding, SQL 2016 support strategy, free vs paid capabilities
Outcome: move from one-off onboarding to a governed operating model
Prepared for DBA discussion | May 2026

## Slide 2
Why DBAs Should Care
Single Azure control plane for SQL estate outside Azure
Central inventory of servers, instances, and databases
Better governance, lifecycle visibility, and modernization planning
ESU readiness becomes an operational workflow instead of a last-minute scramble
Azure Arc-enabled servers + SQL Server enabled by Azure Arc

## Slide 3
Pilot Scope And Prerequisites
Pilot scope
Prerequisites
5 to 15 representative database servers
Include SQL Server 2016 and newer versions
Mix of easy candidates and production-like systems
Define clear success criteria before onboarding
Azure subscription and resource group
Outbound HTTPS on TCP 443 or approved proxy
Local admin rights for Connected Machine agent
RBAC, tags, naming, and ownership model
Enable SQL Server in Azure Arc after machine onboarding
Keep the pilot small enough to learn, broad enough to prove repeatability

## Slide 4
Pilot Workflow
1. Select pilot servers and confirm ownership
2. Connect hosts to Azure Arc as Arc-enabled servers
3. Enable SQL Server enabled by Azure Arc
4. Validate inventory, tags, RBAC, and health
5. Decide whether the onboarding motion is ready to scale
Success is operational repeatability, not just technical connectivity

## Slide 5
What SQL Server 2016 ESUs Require
Arc-enabled server onboarding is the prerequisite
SQL Server enabled by Azure Arc must be configured and healthy
Choose the right ESU model: v-core, p-core, or p-core with unlimited virtualization
Use active Software Assurance, SQL subscription, or Azure pay-as-you-go billing
Classify each SQL 2016 workload: upgrade, migrate, retire, or ESU
ESUs are a temporary exception path, not the default lifecycle strategy

## Slide 6
Free Value For DBAs
Central inventory of Arc-enabled servers and SQL instances
Version, edition, core count, host OS, and database visibility
Azure Resource Graph queries and dashboards for SQL estate reporting
Governance through tags, RBAC, and policy attachment points
Migration readiness and custom data collection through Arc Run Command
Lead the demo with immediate operational value before discussing paid services

## Slide 7
Paid And Add-On Value
Paid capabilities
Positioning guidance
SQL Server ESU subscriptions
Defender for Cloud / Defender for SQL scenarios
SQL Server pay-as-you-go licensing
Monitoring scenarios backed by AMA and Log Analytics
Keep free and paid stories separate
Reserve ESUs for justified exception workloads
Use cost and lifecycle data to decide when to transition off ESUs
Avoid presenting ESU as the default answer for all SQL 2016 systems
Paid options should sit on top of a well-governed Arc foundation

## Slide 8
Suggested Live Demo Flow
Show Arc-enabled servers and highlight machine health, tags, and ownership
Show SQL Server enabled by Azure Arc and compare a SQL 2016 instance with a newer version
Show free value first: inventory, Resource Graph, dashboards, and governance
Explain where ESU configuration fits without turning the demo into a licensing discussion
Close with how The Factory makes this repeatable
Aim for a 15-20 minute demo with clear DBA relevance

## Slide 9
How The Factory Helps
Standardize discovery of the SQL estate
Classify SQL 2016 workloads into upgrade, migrate, retire, or ESU
Automate Arc onboarding and SQL extension enablement
Apply consistent tags, RBAC, and policy
Roll out in waves instead of one server at a time
The Factory turns a pilot into an operating model

## Slide 10
Recommended Next Steps
Confirm the pilot server list and ownership model
Validate network and proxy requirements
Onboard the pilot and verify SQL visibility
Create the SQL 2016 classification list
Define the Factory-led rollout pattern for scale
Use the pilot to prove repeatability, governance, and DBA value